BL MOTORCYCLES

Claude Code Handover Document

Session Date: 28 March 2026

Prepared by: Claude (Opus 4.6) in Cowork Mode

# Session Summary

This session focused on enriching CMPO product listings on the BL Motorcycles website (blmotorcyclesltd.co.uk). A gap analysis was performed comparing CMPO's own product pages against the BL Motorcycles shop, revealing that significant product data available from the Llexeter API was not being stored or displayed. Three deliverables were completed: a database schema migration, a product enrichment script, and an upgraded shop frontend.

# What Was Done

## 1. Database Schema Migration

Applied migration "enrich_cmpo_product_data" to the Supabase project (ddjuoeyaoxllockcusgf). This adds the following columns to the products table:

| Column | Type | Purpose |
| --- | --- | --- |
| additional_images | jsonb | Array of extra image URLs (up to 9 per product) |
| structured_description | jsonb | Rich description with Contents, IMPORTANT_INFORMATION sections |
| weight | text | Product weight from API (e.g. "4.03") |
| subcategory | text | Product subcategory (e.g. "Silencers", "Carbon Fibre") |
| ean | text | EAN barcode number |
| part_name | text | Short part name (e.g. "SP9C 300mm Exhaust") |
| is_discontinued | boolean | Whether CMPO has discontinued this product |
| enriched_at | timestamptz | Timestamp of last enrichment from API |

Also added performance indexes on the fitment table:

CREATE INDEX idx_fitment_make_model ON fitment (make, model);
CREATE INDEX idx_fitment_sku ON fitment (sku);

## 2. CMPO Enrichment Script

Created scripts/enrich-cmpo-products.js in the BL-Motorcycles-Enterprise directory. This script calls two Llexeter API endpoints for every CMPO product and updates Supabase:

| API Endpoint | Data Retrieved | Stored In |
| --- | --- | --- |
| /code/{sku} | Multiple images, structured description, weight, EAN, subcategory, part_name, brand name | products table (new columns) |
| /compatibility/{sku} | Compatible bike makes, models, CC, year ranges | fitment table (new rows) |

Key features of the script:

Processes 7,552 CMPO products sequentially with 200ms delay between API calls (respects Llexeter rate limits). Tracks enrichment status via enriched_at column so it can be re-run without duplicating work. Fixes incorrect brand names (e.g. "V5954" replaced with "Lextek"). Builds rich descriptions from structured API data. Supports --force flag to re-enrich all products. Estimated runtime: ~25 minutes for full catalogue.

## 3. Frontend Upgrade (shop/page.tsx)

Upgraded the product detail modal in app/shop/page.tsx with the following new components:

| Component | What It Does |
| --- | --- |
| ImageGallery | Displays main image + clickable thumbnail strip for additional images |
| FitmentTable | Queries fitment table by SKU and displays make/model/CC/year ranges, grouped and collapsed |
| RichDescription | Renders structured_description as styled sections (Box Contents, Important Info, etc.) |

Additional changes: photo count badge on product cards when additional images exist, EAN displayed in product detail, weight and subcategory badges, click-outside-to-close on the modal, "Disptach" typo fixed to "Dispatch", and modal widened from max-w-4xl to max-w-5xl.

# What Still Needs To Be Done

## PRIORITY 1: Run the enrichment script

This is the critical next step. Without running it, the new frontend features have no data to display.

cd BL-Motorcycles-Enterprise
npm install @supabase/supabase-js
node scripts/enrich-cmpo-products.js

This must be run from a machine with internet access to the Llexeter API (http://api.llexeter.co.uk). The Cowork sandbox was network-blocked from reaching it. After running, verify by checking a CMPO product in Supabase — the additional_images and structured_description columns should be populated.

## PRIORITY 2: Push code to GitHub

The BL-Motorcycles-Enterprise folder was never added to git. The existing blwebsite repo (git@github.com:jonnyallum/blwebsite.git) contains the old Vite/React codebase. The Enterprise folder is a complete Next.js 15 rewrite. Recommended approach:

git clone git@github.com:jonnyallum/blwebsite.git
cd blwebsite
git checkout -b enterprise-rebuild

# Remove old Vite code
git rm -rf client server shared dist public_html patches \
  *.json *.ts *.yaml *.py .prettierrc .prettierignore .gitkeep \
  ideas.md components.json hostinger.config.json vite.config.ts

# Copy Enterprise code in
cp -r /path/to/BL-Motorcycles-Enterprise/website/* .
cp -r /path/to/BL-Motorcycles-Enterprise/scripts .
cp -r /path/to/BL-Motorcycles-Enterprise/data .
cp -r /path/to/BL-Motorcycles-Enterprise/n8n-workflows .

# IMPORTANT: Exclude secrets
echo "node_modules/\n.next/\nout/\n.env\n.env.*\n.DS_Store" > .gitignore

git add -A
git commit -m "Enterprise rebuild: Next.js 15, enriched CMPO listings"
git push -u origin enterprise-rebuild

CRITICAL: The .env file in BL-Motorcycles-Enterprise contains all supplier credentials, Supabase keys, eBay tokens, and CMPO login passwords. It must NEVER be committed to git.

## PRIORITY 3: Deploy updated frontend

After pushing to GitHub and merging, the updated shop/page.tsx needs to be deployed. The site currently runs on Next.js 15 — redeploy however the hosting is configured (likely Vercel or static export to Hostinger).

### Optional: Schedule periodic re-enrichment

The enrichment script supports --force to re-pull all data. Consider running it weekly to catch new products, updated fitment data, and discontinued items. A cron job or n8n workflow would work well for this.

# Architecture Reference

## Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 15 / React 19 / Tailwind CSS | Static export, client-side rendering |
| Database | Supabase (PostgreSQL) | Project: ddjuoeyaoxllockcusgf, Region: eu-west-2 |
| Payments | Stripe | Checkout via Supabase Edge Function |
| Animations | Framer Motion | Page transitions, hover effects |
| Icons | Lucide React | Consistent icon set throughout |
| Suppliers | CMPO/Llexeter + Bike It | Two dropship suppliers |

## Key Files

| File | Purpose |
| --- | --- |
| website/app/shop/page.tsx | Main shop page — product grid, search, modal, checkout |
| website/app/admin/page.tsx | Admin dashboard — orders, inventory, supplier management |
| website/app/page.tsx | Homepage |
| website/components/Navbar.tsx | Shared navigation component |
| scripts/enrich-cmpo-products.js | CMPO product enrichment (NEW) |
| supabase/functions/stripe-checkout/index.ts | Stripe checkout Edge Function |

## Database Tables

| Table | Rows | Purpose |
| --- | --- | --- |
| products | 11,834 | All products (BIKEIT + CMPO/LLEXETER) |
| fitment | 141,839 | Bike compatibility data (currently BIKEIT only — CMPO pending enrichment) |
| orders | 27 | Customer orders across all channels |
| customer_emails | 0 | Email tracking (dispatch confirmations, reviews, upsells) |
| mailing_list | 0 | Newsletter subscribers |

## Llexeter API Reference

Base URL: http://api.llexeter.co.uk — No authentication required.

| Endpoint | Returns |
| --- | --- |
| /code/{sku} | Full product data: images[], desc{}, weight, ean, category, subcategory, stock, price |
| /compatibility/{sku} | Array of compatible bikes: make, model, cc, year_start, year_end |
| /list | All part codes in catalogue |
| /stocklist | Stock levels keyed by part code (rate limit: 1 call per 30 min) |

## Supplier ID Mapping

In the products table, supplier_id uses internal codes. Both "CMPO" and "LLEXETER" refer to the same supplier (CMPO Parts / Llexeter Ltd). The frontend maps these to display "CMPO" to customers. "BIKEIT" is the other supplier (Bike It Ltd).

# Known Issues & Gotchas

| Issue | Impact | Notes |
| --- | --- | --- |
| Service role key in frontend | SECURITY | shop/page.tsx uses the Supabase SERVICE ROLE key client-side. This should be replaced with the anon key + RLS policies. |
| .env contains all credentials | SECURITY | Supplier passwords, eBay tokens, Supabase keys all in one file. Never commit to git. |
| BL-Motorcycles-Enterprise not in git | RISK | No version control on the live codebase. Push to blwebsite repo ASAP. |
| Fitment field mapping uncertain | DATA | The enrichment script maps multiple possible field names for year/make/model from the API response. May need adjustment after first run. |
| Corrupted .git in Enterprise folder | MINOR | A previous session created a broken .git directory with locked permissions. Delete it before initializing a new repo. |

BL Motorcycles Ltd — blmotorcyclesltd.co.uk

Document generated by Claude (Opus 4.6) in Cowork Mode